## Slide 1: SAC reporting & LDC user stories
Generated on 12-09-2020

## Slide 2: SAC reporting User stories
Id | Title | Status | FV | TR | Last comment
FPA00-34721 | Scheduling for Reporting workflows | Open | None | None | 
FPA00-34082 | FPA120: Sign off owned features components and services on XSN | Open | 2021.Q1 | None | Hi [~I051077] & [~I051413], we have to take action on this topic, could we sync up on this
FPA00-33572 | [Reporting] Page Preview at Design Time | In Elaboration | 2021.Q2 | 2021.Q3 QRC | Specification in progress.
FPA00-32394 | [Reporting] Nested Level in Section | Open | Future | None | 
FPA00-32168 | [Reporting] Support 16:9 ratio for pages | In Elaboration | 2021.Q1 | 2021.Q2 QRC | Spec done. Dev to start.
FPA00-31252 | Tech Debt 2020.H2 | Development in Progress | 2021.03 | None | 
FPA00-31251 | Tech Debt 2021.H1 | Open | None | None | 
FPA00-30911 | [Reporting] Add Section in Page Layout | Development in Progress | 2021.03 | 2021.Q2 QRC | Tentative toogle on by Dec 18th Limitation: section filter on range partially supported
FPA00-29908 | [Reporting] Relative Positioning | Development in Progress | 2021.03 | 2021.Q2 QRC | Tentative toogle on by Dec 11th.
FPA00-27408 | [Reporting] Edit a canvas in a paginated mode | Open | Future | 2021.Q3 QRC | 
FPA00-26994 | [Reporting] Page header - footer & Margins (pagination) | In Elaboration | 2021.Q2 | 2021.Q3 QRC | Spec done. Dev in progress. Elaboration tasks need to be completed.

## Slide 3: LDC user stories
Id | Title | Status | FV | TR | Last comment
FPA00-34948 | LUC 3.3 : Allow LUC users to not use BOE licence | Open | 2021.Q2 | None | 
FPA00-34819 | BOLT View time Live Universe Support | Open | None | None | 
FPA00-34177 | LUC 3.4 : WDM Performance improvement* | Open | Future | None | 
FPA00-34176 | LUC 3.4 : Move to PKCS12 | Open | Future | None | 
FPA00-34175 | LUC 3.4 : %Grand total | Open | Future | None | 
FPA00-34174 | LUC 3.4 : Calculated measures (Difference from, Dimension to measure, Date difference, mea | Open | Future | None | 
FPA00-34054 | FPA55: Sign off owned features components and services on XSN | Open | 2021.Q1 | None | 
FPA00-33841 | LUC 3.3 : HANA Live Connectivity gaps : calculated dimensions Measure to Dimension | Open | 2021.Q2 | None | 
FPA00-32482 | LUC 3.3 : Remove Webi Raylight dependency | Development in Progress | 2021.Q2 | None | 
FPA00-32481 | LUC 3.3 : Use SAPCAR to create Windows and Linux artefacts | Open | 2021.Q2 | None | 

## Slide 4: LDC user stories
Id | Title | Status | FV | TR | Last comment
FPA00-32480 | LUC 3.3 : saml.sharedsecretkey.file passwords | Planned | 2021.Q2 | None | 
FPA00-32063 | Remove TOGGLE : REMOTE_UNIVERSE_BASELINE_LEVEL_2 | In Validation | 2021.Q2 | None | 
FPA00-26892 | LUC 3.3 - WDM Grey out unsupported elements in the query panel | Development in Progress | 2021.Q2 | None | 
FPA00-28943 | LUC 3.3 - Improve Support HANA variables / input parameters | Open | 2021.Q2 | None | 
FPA00-24941 | LUC 3.3 - drill up/down on navigation path | Development in Progress | 2021.Q2 | 2021.Q3 QRC | [~I051411] I am changing the Delivery version from 2021.q1 to 2021.05. Please update if th
FPA00-22342 | LUC 3.3 : Scheduling Story based on Live connection for Unv both Basic and SSO and definin | Development in Progress | 2021.05 | None | ¦¦Elaboration Category¦¦Comments¦¦ ¦Architecture Approved¦((/)) + (NA) + (Needs only test
FPA00-31670 | LUC 3.3 - Variance: measure difference (cross-calculations) | Development in Progress | 2021.Q2 | None | 
FPA00-20929 | LUC 3.3 - Webi OLAP hierarchy as SAP collapsible member dimension | Development in Progress | 2021.Q2 | None | Added test case : TC_HBD_DRILL_NP
FPA00-31671 | LUC 3.3 - Support for SAC calculated dimensions Text Formulas | Development in Progress | 2021.Q2 | None | Moved under WEBISL-3668 EPIC since no change to be done at SAC level, only LUC web app sid